CHILLIBYTE  ·  WEBSITE DELIVERY PROCESS

Build specification

Approved design translated into templates, blocks, fields and a re-baselined estimate.

Approval: build specification   |   Routes: standard / full   |   Version: v0.1 draft → v1.0 on approval → v1.1 after a logged change

Project

| Project |  |
| --- | --- |
| Prepared by |  |
| Date |  |
| Approved design reference | Name and version |
| Approved sitemap reference | Name and version |
| Approved block inventory reference | Name and version |

Stack and environments

Record this properly. It is what allows a second developer to join without a briefing — which is the whole parallel-working argument.

| WordPress stack |  |
| --- | --- |
| Theme / child theme |  |
| Block framework version |  |
| Plugins approved | No others without a logged decision |
| GitHub repository |  |
| Branching approach | e.g. main → staging → feature branches; no direct commits to main |
| Environments | Local, dev, staging, production |

Page and template list

| Page | URL | Template | Blocks used | Content owner | Notes |
| --- | --- | --- | --- | --- | --- |

Block build list

| Block | Action | fields | PHP file | SCSS file | Library entry | Est. hrs |
| --- | --- | --- | --- | --- | --- | --- |
| Hero | Adapt | heading, image, cta | blocks/hero/ | theme/_hero.scss | Yes | 5 |

field groups

| Field group | Location rule | Fields | Notes |
| --- | --- | --- | --- |

Content entry plan

Content entry is real effort and is routinely left out of estimates. Populating thirty pages is a cost — estimate it explicitly.

| Page group | Pages | Content status | Image status | Owner | Est. hrs |
| --- | --- | --- | --- | --- | --- |

Estimate re-baseline

Keep the variance. The difference between the Discovery baseline and this re-baseline is one of the most useful numbers the process produces. Project after project it shows where estimating is systematically wrong — and that is worth more than any single estimate.

|  | Discovery baseline | Build spec re-baseline | Variance |
| --- | --- | --- | --- |
| Core process steps | 167 hrs | 171 hrs | +4 |

Access and credentials

Verify each one works. "They sent a password" is not access, and a dead credential found in launch week is a launch delay.

| System | Needed for | Client owner | Requested | Received | Verified |
| --- | --- | --- | --- | --- | --- |

Technical risks

| Risk | Impact | Mitigation | Owner |
| --- | --- | --- | --- |

QA focus

| Support matrix | From the discovery approval — QA tests against this and nothing beyond it |
| --- | --- |
| Accessibility target | From the discovery approval |
| Forms |  |
| Navigation |  |
| Performance |  |
| SEO basics |  |
| Analytics |  |
| Redirects | Test against the real old URL list from the audit |