CHILLIBYTE  ·  WEBSITE DELIVERY PROCESS

Discovery summary

The foundation artefact. Every later document traces back to an answer in here.

Approval: discovery   |   Routes: light / standard / full   |   Version: v0.1 draft → v1.0 on approval → v1.1 after a logged change

Project

| Client |  |
| --- | --- |
| Project name |  |
| Discovery date |  |
| Discovery lead |  |
| Account manager |  |
| Client stakeholder representative |  |
| Project route | light / standard / full — record the reason in the decision log as DEC-001 |

Business context

| What the organisation does |  |
| --- | --- |
| Why the website is being created or changed |  |
| Current website position |  |
| Commercial or operational context |  |

Primary goals

State goals so they can be judged met or not met. "Look more modern" is not a goal; "generate enquiries from specifying engineers rather than general procurement" is.

| Goal | How we would know it worked |
| --- | --- |

Target audiences

| Audience | Needs | Concerns | Likely conversion route |
| --- | --- | --- | --- |

Core services, products or offers

| Service / offer | Description | Priority | Required page or section |
| --- | --- | --- | --- |

Stakeholder concerns

| Concern | Raised by | Impact on structure, content, design or build |
| --- | --- | --- |

Content ownership

Assign an owner per section, not "the client". Vague content ownership is the most reliable predictor of a late project.

| Content | Owner (named person) | Status | Deadline |
| --- | --- | --- | --- |

Brand and design inputs

| Existing brand assets |  |
| --- | --- |
| Competitors or references |  |
| Visual preferences |  |
| Visual dislikes | Ask directly. The "avoid" list saves more time than the inspiration list. |
| Photography or image assets |  |

Technical context

| Existing WordPress site |  |
| --- | --- |
| Hosting |  |
| Domains and DNS | Who actually controls the registrar? It is rarely who you expect. |
| Forms | Where do submissions go, and who reads them? |
| Integrations |  |
| Analytics / search tools |  |
| Multilingual requirements |  |
| Known plugin requirements |  |
| Known technical risks |  |

Guardrails — agreed at the discovery approval

These take minutes now and are close to impossible to impose later. Do not skip this section on small projects. It is where the process pays for itself.

| Named client approver | One person. Others may comment; only this person approves. |
| --- | --- |
| Approval response window | e.g. 5 working days. Silence past it pauses the project — it does not mean yes. |
| Browser and device support matrix | Which browsers, devices and breakpoints. This is what makes QA finishable. |
| Accessibility target | e.g. WCAG 2.2 AA. "Accessible" is not a testable statement. |
| Revision allowance | Carried forward from the studio brief |
| Estimate baseline | From the spec builder. Core hours + contingency. The yardstick for all later change. |

Assumptions

| Assumption | Impact if wrong | Owner | Validation required |
| --- | --- | --- | --- |

Risks

| Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |

Exclusions

Carry forward from the studio brief and add anything discovery has ruled out. The spec builder generates a client-ready version of this list.

| Item | Reason excluded | Future phase candidate? |
| --- | --- | --- |

Immediate next steps

| Action | Owner | Due date | Basecamp reference |
| --- | --- | --- | --- |