CHILLIBYTE  ·  WEBSITE DELIVERY PROCESS

Basecamp approval ticket

Paste into Basecamp. One ticket per approval. This is what approval actually looks like.

Every approval   |   Routes: light / standard / full   |   Version: v0.1 draft → v1.0 on approval → v1.1 after a logged change

Approval is not "looks good". It means the named artefacts, at the named versions, are accepted as the basis for the next stage. Without a named version there is nothing to point at when it is disputed later. “Version” means whichever applies to the artefact: a filename version for a one-shot document, or a SharePoint Version History label for the project tracker workbook.

Ticket

| Approval | Number and name |
| --- | --- |
| Purpose | What this approval confirms |
| Artefacts reviewed | Name AND version for each one. A one-shot document’s version is a filename (e.g. v1.0). The project tracker workbook’s version is a SharePoint Version History label (e.g. “Sitemap approved — 3 Sept 2026”), not a filename — the workbook itself is never re-versioned as a file. |
| Decision | Approved / approved with notes / not approved / deferred |
| Notes | Conditions, caveats, follow-up points |
| Impact of approval | What work is now allowed to proceed |
| If not approved | Where the work returns to, and what needs re-approval |
| Change control note | Any future change to these approved artefacts goes in the change log and is assessed for impact. |
| Decision log references | DEC-000 |
| Change log references | CHG-000 |
| Variation references | VAR-000 |
| Approved by | Name and role |
| Date |  |

Ready-to-paste template

Copy the block below into the Basecamp ticket body and fill it in.

APPROVAL: [name]

Artefacts being approved:
- [Artefact name] [version]  (one-shot document)
- [Tracker artefact/tab name] — version history labelled "[label]"  (project tracker workbook)

Approving this confirms these artefacts are the agreed basis for the next stage.

This unlocks: [what work can now start]

Any later change to these items can still be considered, but will be logged and reviewed for impact on structure, content, design, build and timing.

Approved by: ____________________   Date: __________