CHILLIBYTE  ·  WEBSITE DELIVERY PROCESS

Studio brief

Completed by sales, accepted by delivery, before discovery is scheduled.

Approval: studio brief   |   Routes: light / standard / full   |   Version: v0.1 draft → v1.0 on approval → v1.1 after a logged change

Why this exists. What sales promised is the commonest single origin of scope disagreement. Twenty minutes here protects every stage that follows. The exclusions list is the most valuable part of this document.

Commercial basis

| Client |  |
| --- | --- |
| Project name |  |
| Sold by |  |
| Brief date |  |
| Contract value |  |
| Payment structure | e.g. 40% on order, 30% at design approval, 30% on launch |
| Target launch | State whether this is contractual or aspirational |
| Route sold as | light / standard / full |

What was sold — inclusions

List explicitly. Take these from the proposal, not from memory.

What was NOT sold — exclusions

This is the important half. "Not included: copywriting, photography, translation, ongoing SEO" is worth more than any other line in this document. A blank exclusions list is the single strongest predictor of a scope argument later.

Revision allowance agreed at sale

| Design concepts included | A number, not "a couple" |
| --- | --- |
| Revision rounds included | On the chosen concept |
| Staging feedback rounds | Usually one consolidated round |

Verbal commitments made during the sale

Anything said in a meeting that the client may reasonably have taken as a promise. Capture it here and either honour it or formally retract it now.

| Commitment | Made by | Honour or retract? |
| --- | --- | --- |

Known commercial risks passed to delivery

| Risk | Why it matters | Owner |
| --- | --- | --- |

Delivery acceptance

| Accepted by | Head of Web |
| --- | --- |
| Date |  |
| Gap between sold and deliverable | If what was sold cannot be delivered for the price, say so NOW. It gets harder every week. |
| Resolution | Repriced / rescoped / accepted as-is with the shortfall recorded |
| Basecamp reference | Approval: studio brief |