CHILLIBYTE  ·  WEBSITE DELIVERY PROCESS

Variation order

Turns an accepted change into agreed, billable work — before the work happens.

Raised from the change log   |   Routes: light / standard / full   |   Version: v0.1 draft → v1.0 on approval → v1.1 after a logged change

Why this exists. The change log recorded what changed and whether it was accepted, but carried no effort figure and no route to a charge. A change process that cannot raise a charge simply converts scope creep into unpaid work more politely.

Variation

| Variation reference | VAR-000 |
| --- | --- |
| Date raised |  |
| Raised by |  |
| Related change log entry | CHG-000 |
| Related approved artefact | What this changes, and at which version it was approved |
| Approval affected |  |

What is being requested

| Description |  |
| --- | --- |
| Reason given |  |
| Classification | Correction (free) / preference (within allowance) / new scope (this form) |

Only new scope reaches this document. Corrections are fixed at no charge; preferences are absorbed within the revision allowance. Classifying honestly is what makes the conversation reasonable rather than defensive.

Impact assessment

| Area | Impact | Hours |
| --- | --- | --- |
| Structure / sitemap | New page and navigation entry | 3 |

| Total additional effort | Hours — not "some impact" |
| --- | --- |
| Rate |  |
| Total price |  |
| Schedule impact | Days added to the timeline, and which gate moves |
| Effect on the estimate baseline | Accepted variations update the baseline |

Options offered to the client

Offering a choice is what makes this a conversation rather than a bill. All three of these are legitimate outcomes.

Proceed now at the price above — the timeline moves by the stated amount

Defer to after launch as a separate piece of work

Do not proceed — the approved scope stands unchanged

Decision

| Client decision | Proceed / defer / decline |
| --- | --- |
| Approved by | Named client approver |
| Date |  |
| Basecamp reference |  |
| If absorbed at no charge | Record it anyway. Absorbing twenty minutes as goodwill is a choice; absorbing twenty hours because nobody was counting is not. |