CHILLIBYTE  ·  WEBSITE DELIVERY PROCESS

Work package

For handing off a step, block or page to anyone — inside the team or outside it — without the project history in their head.

Any step, block or page   |   Routes: light / standard / full   |   Status: draft → assigned → handed back complete

A work package is not a to-do. It is a step, block or page expressed as inputs, deliverables, done-when conditions and downstream blocks — so it can be handed to anyone without a briefing. Use one whenever work crosses from one person to another: Head of Web to Web Developer, developer to developer, or agency to a contractor who was not in the room when it was scoped.

Package

| Title | What this package covers — one step, one block, or one page. Name it specifically, not "the homepage stuff". |
| --- | --- |
| Related step / approval | e.g. "Step 7 — Block identification" or "Block inventory approval". Link it back to the guide so the receiving person can read the full context if they need it. |
| Owner |  |
| Assigned to |  |
| Route | light / standard / full |

Entry criteria

| Inputs required | Nothing starts until every one of these exists. List them specifically — "approved wireframes (wireframes approval)" not "the design". |
| --- | --- |
| Assumptions | Anything taken as given that, if wrong, changes the package. If there are none, say so — do not leave it blank by omission. |

Exit criteria

| Deliverables | What comes back when this is done — named artefacts, not "it’s finished". |
| --- | --- |
| Done when | Specific, checkable conditions. "Looks right" is not a done-when condition — write what a reviewer actually checks. |
| Effort estimate | Hours, against the route this project is running. |

Consequences

| Blocks until complete | What cannot start until this package is handed back — link the downstream step(s). |
| --- | --- |
| Reuse decision | Block packages only — reuse / adapt / build new, and why. Record the reason in the decision log if it carries a reversal cost. |

Handback

| Actual hours | Recorded against the estimate as the package closes — this is what makes the next estimate better. |
| --- | --- |
| Self-check notes | What was verified before handing back, so QA finds edge cases, not missing sections. |
| Handed back to |  |
| Date |  |